## To do

1. Finish first set of Udemy Vue.js videos - Monday - March 18th
2. Change vue-resource to axios - done - March 18th
3. Get form to add something to database - step 1 - add in vue form - and get submit buttton to collect information in vue - Tuesday - March 19th
4. Get form to add something to database - step 2 - use axios to send to server and just output on server - Wednesday - March 20th
5. Get form to add something to database - step 3 - implement code in model to add things to the database - Wednesday - March 20th
6. Autopopulate some info on form, and change drop-downs, based on defaults (like day of week and time for start time & end time) - Thursday - March 21st
7. Try adding three events with different places and organizations and adjust form as necessary - Friday - March 22nd
8. Do to-do list (this document) in markdown format - investigate how to do markdown & also easy ways to build / edit markdown documents.
9. Get form to autopopulate based on what is in database (the organizations, places) - Saturday - March 23rd
10. Get form to do more defaults - Saturday - March 23rd
11. Get webScraper to send to database via model - David - Saturday - March 23rd
12. Code review & plan/timeline review - with David - on Saturday, March 23rd
13. Add verifications - at both form level and database level - Saturday - March 23rd
14. Fix the audience pop-ups - pop-up to correct place on form - Sunday, March 24th
15. Populate with 50 sample events & 10 sample organizations (or more) - and restructure database / form / application as needed. - Sunday, March 24th
16. Fix reset button in form (make sure resets to actual initial state) - Sunday, March 24th
17. Get the list of organizations and events to show organizations and events (just as lists) - Monday & Tuesday, March 25th & 26th
18. Node.js video - section 11 - Wednesday, March 27th
19. Node.js video - section 12 - Thursday, March 28th
20. Node.js video - section 13 - Friday, March 29th
21. Node.js video - sections 14, 15, 16 - Saturday, March 30th
22. Node.js video - sections 17, 18 - Sunday, March 31st
23. Add authentication and a log-in and user sign-up - with e-mail validation, Sunday March 31st to Saturday, April 6th
24. Read first third of vue on-line documentation - Sunday, April 7th
25. Restructure application so that public sees one thing - but when people log in they see another and can add / modify / update / delete events, or organization, or place information - Monday, April 8th to Sunday, April 14th
26. Read the lean startup book - make note of what things are good to track - Monday, Tuesday, Wednesday, April 15 to April 17
27. Read one other business / IT book / agile startup book - make note of what things are good to track - Thursday, Friday, Saturday, April 18 to April 21
28. Read lean analytics book - make note of what things are good to track, Sunday, Monday, Tuesday, April 22 to April
29. Write code to track how much time users' go to pages, spend on each page, when they go from one page to another page - and track in database table
30. Watch other vue.js videos
31. Read second third of vue online documentation
32. Build calendar
33. Build automatic filters on organization - one clicks and organizations added / removed
34. Build automatic filters on event calendar - clicks and events added / removed
35. Restructure forms to something that would be more useful for a particular user
36. MVP ready
37. Read rest of vue online documentation
38. Put form scss into mixins
39. Use only bootstrap that are needed and find way to override scss parameters with my parameters
40. Add unit-testing for application
41. Watch webpack videos and improve webpack
42. Finish the github videos
43. Finish the postgresql videos
44. Finish the node-vue-postgres course
45. Read more css /scss books
46. Improve css / scss of whole application - have a common css theme
47. Get logo for Ashroh enterprises
48. Research more about 'dysfunction' of Web (Tim Berners-Lee), effect on social media - write document stating why this company will be different - argument / essay piece
49. Build website for Ashroh enterprises
50. Print business cards with me as CEO & logo for Ashroh enterprises
51. Get articles of incorporation - triple bottom line - social economy enterprise - worker / consumer co-op
52. Get privacy statement & terms & conditions
53. Incorporate Ashroh enterprises
54. Launch Ashroh enterprises & Queer Toronto sites in hidden / secret locations
55. Test Ashroh & Queer Toronto on many different devices & web pages
56. Phone half a dozen of main people - show 'hidden' site and ask permission to launch
57. Launch application - big meeting / party about official launch
58. Watch videos on RESTful - and make RESTful
59. Read javascript ninja book and improve javascript code
60. Add transitions between vue routes
61. Implement style guide for the javascript & other code
62. Incorporate with Google maps - Build a google-maps interface that displays events & organizations on a map and allows users to filter by this - also build an address auto lookup
63. Add ability to add volunteer opportunities
64. Add the pink-book - health care professionals sensitive to and knowledgeable about queer issues
65. Add 'Fabio - homobot' - to answer common questions
66. Add blog section - and Q&A discussion forums